# SYNTHETIC DEMO DATA - NOT AN OFFICIAL GOVERNMENT RECORD

This file is a fictional training example. Not an official record.

## CCTV Expansion Decision - Deferred

Document ID: SYN-PDY-CCTV-002-DECISION-007

Proposal ID: SYN-PDY-CCTV-002

SYNTHETIC DEMO DATA - NOT AN OFFICIAL GOVERNMENT RECORD

DECISION NOTICE

Proposal ID: SYN-PDY-CCTV-002

Decision Date: 2024-11-01

DECISION: DEFERRED

DECISION RATIONALE:

After comprehensive review, the CCTV expansion proposal for Demo North and Demo South stations is deferred pending budget availability in the next fiscal year.

CONSIDERATIONS:

1. Technical Merit: The proposal is technically sound

2. Operational Need: Both stations have legitimate surveillance needs

3. Budget Reality: Insufficient funds in current fiscal year

4. Pilot Success: Proven technology and approach

BUDGET ANALYSIS:

- Proposal Request: INR 11,00,000

- Available Budget (Current FY): INR 6,00,000

- Shortfall: INR 5,00,000

DEFERRAL TERMS:

1. Proposal to be reconsidered in next fiscal year budget cycle

2. Preliminary budget allocation requested for FY 2025-26

3. Phased implementation to be explored if full budget unavailable

4. Station priority ranking to be submitted

INTERIM MEASURES:

1. Continue monitoring pilot system performance

2. Complete network infrastructure assessment at both target stations

3. Maintain vendor market awareness

4. Prepare detailed phased implementation plan

REVISED TIMELINE (Provisional):

- Budget Approval Target: April 2025

- Procurement Start (if approved): May 2025

- Implementation: June - November 2025

REQUIRED ACTIONS:

1. Submit budget request for FY 2025-26

2. Provide station priority justification

3. Update cost estimates for next FY

4. Complete network readiness assessment

REVIEW SCHEDULE:

This proposal will be automatically reviewed upon:

- FY 2025-26 budget approval

- Identification of alternative funding sources

- Availability of grants or special allocations

CONTACT FOR UPDATES:

Proposal owner should monitor budget allocation announcements.

This is a SYNTHETIC decision notice for demonstration purposes only.