# SYNTHETIC DEMO DATA - NOT AN OFFICIAL GOVERNMENT RECORD

This file is a fictional training example. Not an official record.

## CCTV Expansion Proposal

Document ID: SYN-PDY-CCTV-002-PROPOSAL-005

Proposal ID: SYN-PDY-CCTV-002

SYNTHETIC DEMO DATA - NOT AN OFFICIAL GOVERNMENT RECORD

PROPOSAL FOR CCTV EXPANSION PROJECT

Proposal ID: SYN-PDY-CCTV-002

Stations: Demo North Station, Demo South Station

Date: 2024-10-01

BACKGROUND:

Following the successful pilot at Demo Central Station, this proposal seeks to expand CCTV surveillance to two additional stations.

OBJECTIVE:

Install CCTV surveillance systems at Demo North and Demo South stations using proven specifications from the pilot project.

SCOPE:

Station 1 - Demo North Station:

- 10 IP-based cameras

- Network Video Recorder with 2TB storage

- Centralized monitoring

- 24/7 recording

Station 2 - Demo South Station:

- 10 IP-based cameras

- Network Video Recorder with 2TB storage

- Centralized monitoring

- 24/7 recording

TECHNICAL SPECIFICATIONS:

(Matching pilot project specifications for consistency)

- Camera Resolution: 1080p

- Night Vision: IR range 30 meters

- Network: PoE-enabled

- Storage: H.265 compression, 30-day retention

BUDGET ESTIMATE:

Total: INR 11,00,000 (Eleven Lakh)

Breakdown:

Demo North Station: INR 5,50,000

- Cameras (10 units): INR 1,50,000

- NVR System: INR 90,000

- Installation & Cabling: INR 1,60,000

- Power Backup: INR 50,000

- Maintenance (1 year): INR 60,000

- Contingency (10%): INR 40,000

Demo South Station: INR 5,50,000

(Same breakdown as Demo North)

JUSTIFICATION:

1. Proven success of pilot at Demo Central

2. Security monitoring needs at both locations

3. Consistent technology for easier maintenance

4. Economies of scale in procurement

5. Centralized monitoring potential

TIMELINE:

- Procurement: 2 months

- Station 1 Installation: 2 months

- Station 2 Installation: 2 months (can overlap)

- Testing & Training: 1 month

- Total Duration: 6 months

PROCUREMENT METHOD:

Open Tender (anticipating 5+ vendors)

DEPENDENCIES:

- Budget approval for FY 2024-25

- Network infrastructure readiness at both stations

- Coordination with station operations

- Vendor capacity for multi-site deployment

RISKS:

- Budget constraints may require phased implementation

- Simultaneous deployment may strain vendor resources

- Network upgrades may be needed at both stations

RECOMMENDATIONS:

1. Approve both stations if budget permits

2. Consider phased deployment if budget is limited

3. Leverage pilot project learnings

4. Include centralized monitoring capability

This is a SYNTHETIC proposal for demonstration purposes only.